**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 29 August 2025 |
| Team ID | LTVIP2025TMID61033 |
| Project Name | Order On The Go |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **requirements** | **User Story #** | **Task** | **Story**  **Points** | **Priority(High/**  **Med/Low)** | **Team**  **Members** |
| Sprint 1 | User  Authentication | Us - 101 | Implement login with email/phone | 5 | |  | | --- | |  |  |  | | --- | | High | | Swathi  Anusri |
|  |  | Us - 102 | Add social login (Google, FB) | 3 | Medium | Afrin |
| Sprint 2 | Order  Management | Us - 201 | Design order placement UI | 8   |  | | --- | |  |  |  | | --- | |  | | |  | | --- | |  |  |  | | --- | | High | | Lakshmi  Afrin |
|  |  | Us - 202 | Implement order tracking service | 13 | |  | | --- | |  |  |  | | --- | | High | | Anusri |
| Sprint 3 | Payments | Us - 301 | Integrate payment gateway (Stripe/PayPal) | 8 | |  | | --- | |  |  |  | | --- | | High | | Swathi  Lakshmi |
|  |  | Us - 302 | Handle payment failure & retries | 5 | Medium | Anusri  Afrin |
| Sprint 4 | Analytics &  Reports | Us - 401 | Generate sales report dashboard | 8 | Medium | Swathi |
|  |  | Us - 402 | Add customer insights analytics | 13 | Low | Afrin  Anusri |
| Sprint 5 | Notifications | Us - 501 | Push notification for order status | 5 | |  | | --- | |  |  |  | | --- | | High | | Lakshmi  Swathi |
|  |  | Us - 502 | Email/SMS notifications | 8 | Medium | Afrin  Swathi |

**Project Tracer, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 August 2025 | 2 August 2025 | 20 | 2 August 2025 |
| Sprint-2 | 20 | 6 Days | 3 August 2025 | 4 August 2025 | 20 | 4 August 2025 |
| Sprint-3 | 20 | 6 Days | 5 August 2025 | 6 August  2025 | 20 | 6 August 2025 |
| Sprint-4 | 20 | 6 Days | 7 August  2025 | 29 August  2025 | 20 | 29 August 2025 |